Landscape & Irrigation System Monthly Service Report

| Client | AL Futtaim Engineering LLC | Facilities Management | AFM |
| --- | --- | --- | --- |
| Location | Chairman’s New Villa Al Badia | JOB CODE | 12A11159 |
| Service Provided | Maintenance of Landscape & Irrigation system including Indoor Plants | Month | July 2026 |

ANNUAL PROACTIVE PLAN MAINTENANCE

| Activities | Frequency | Jan. | Feb. | Mar. | April | May | June | July | Aug. | Sep. | Oct. | Nov. | Dec. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| General cleaning/Removal of debris | Weekly | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| Checking of water availability | Daily | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |  |
| Hand-watering of Pots | Weekly 3 times | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |  |
| Indoor Plants Maintenance | Weekly | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| Lawn Mowing, Sweeping & Edging | Weekly | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| Pruning Shrubs & Hedges | Monthly | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| Pruning Groundcovers | Monthly | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| Weeding | Monthly | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| Soil Cultivation | Monthly | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● | ● |
| Trees (Crown Thinning, cleaning) | Bi-Monthly | ● |  | ● |  | ● | ● | ● |  | ● |  | ● |  |
| Fertilization | Quarterly |  | ● |  |  | ● |  |  |  | ● |  | ● |  |
| Irrigation Maintenance | Quarterly |  |  |  | ● |  |  | ● |  |  | ● |  |  |
| Irrigation Controller timing change | Quarterly | ● |  |  | ● |  |  |  |  |  |  | ● |  |
| Agriculture Pest Control | Half Yearly + As required |  |  |  | ● |  |  |  |  | ● |  |  |  |
| Lawn Aeration, Verti cutting | Half Yearly |  |  |  |  |  |  |  | ● |  |  |  |  |
| Lawn Top-dressing | Annual |  |  |  |  | ● |  |  |  |  |  |  |  |
| Trees (Crown Reduction) Hard-Pruning | Annual |  |  |  |  |  |  |  |  |  |  |  | ● |

OPERATIONS PERFORMANCE

PPM TASKS Carried-out during the Month:

| Activity | Frequency | Complete (✓) | Pending (✗) | Remarks |
| --- | --- | --- | --- | --- |
| General cleaning/Removal of debris | Weekly | ✓ |  |  |
| Checking of water availability | Daily | ✓ |  |  |
| Hand-watering of Pots | Weekly 3 times + As Required | ✓ |  | Monday, Wednesday & Friday |
| Indoor Plants Maintenance | Weekly | ✓ |  | Monday, Wednesday & Friday |
| Lawn Mowing, Sweeping & Edging | Weekly | ✓ |  | Wednesday & Thursday |
| Pruning Shrubs & Hedges | Monthly | ✓ |  |  |
| Pruning Groundcovers | Monthly | ✓ |  |  |
| Weeding | Monthly | ✓ |  |  |
| Soil Cultivation | Monthly | ✓ |  |  |
| Lawn Aeration, Verti cutting | Half Yearly | ✓ |  | Aeration and Verti cutting activities will be carried out once the Chairman has vacated the premises. |

EXTRA OR PENDING TASKS Carried-out during the Month

| S/N | Description |
| --- | --- |
| 01 | Application of Micronutrients (DISPER Complex Fertilizer) for bougainvillea has been carried out. |
| 02 | Application of Chelated Iron (EDDHA Fe 6%) was carried out for Ixora near security entrance. |
| 03 | Agricultural red soil top-up was carried out in the lawn areas to cover and level the existing bare patches. |
| 04 | Application of Urea (46% Nitrogen) was carried out for Bauhinia purpurea in the Lawn Area to promote healthy Leaf growth. |

REACTIVE MAINTENANCE TASKS Carried-out during the Month:

| S/N | Description |
| --- | --- |
| 01 | Application of Voliam Targo (4.3% Chlorantraniliprole + 1.7% Abamectin SC) along with Ridomil fungicide was carried out for lawn |
| 02 | Application of Desert Energy (12-12-17+ 2MgO + TE) NPK fertilizer for the Delonix Regia tree has been carried out |

OPERATIONAL CONSTRAINS

| S/N | Incident Description | Status |
| --- | --- | --- |
| 01 | Irrigation water supply to the landscape has been shut down due to the non-availability of water in the lake. | Ongoing |
| 02 | Access to the area near the villa for trimming the Vitex agnus-castus has been restricted. | Pending |

OPERATIONS CONTACT DETAILS

| Role | Name | Phone | Email |
| --- | --- | --- | --- |
| Operations Manager | Basem Adel | 052 848 0141 | basem@italianplanters.com |
| Project Engineer | Renin Amaldass | 052 484 0153 | renin@italianplanters.com |
| Supervisor | Afra Sayab Khan | 052 364 0501 | operations@italianplanters.com |

OSH TRAINING

- Emergency rescue plan

- COSHH & spillage procedure

- Fire Safety

- Common falling object

KPI – SELF ASSESSMENT

| S.No | KPI | MEASURE | TARGET | SELF SCORING | WEIGHTAGE | SUPPORTING DOCUMENTS |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | PPM /Monthly/weekly/Daily Landscape Activities | Completion of PPM Tasks/Activities as per the schedule | 100% | 95% | 30% | PPM activities to be submitted in monthly report. |
| 2. | Condition Auditing /Joint inspections | Completion of Defects in agreed timeframe | 100% | 100% | 20% | Defects and rectifications to be submitted in monthly report |
| 3. | Outstanding Reactive/callout Maintenance activities. Eg: Irrigation damages, Gap filling of areas, Missed out Landscape areas for servicing. | Response and Resolution as mentioned in SOW | 95% | 95% | 20% | Summary report for response and completion time to be submitted in monthly report |
| 4. | Summary report for response and completion time to be submitted in monthly report | No. of incidents Reported: None | 100% | 100% | 10% | All incidents to be recorded in monthly report |
| 5. | Manpower for Site Operations | Site Attendance report from security | 100% | 100% | 20% | Manhours in the monthly report |
| Total Score |  |  | 100% | 97% |  |  |

| ITP Representative: Basem Adel | AFM Representative: Nishant Khera |
| --- | --- |
| Signature & Stamp: | Signature & Stamp: |
| Date: 31.08.2026 | Date: |

PHOTOGRAPHS

| LAWN MAINTENANCE: Lawn Mowing, Edging, weeding and unclogging of sprinklers have been carried out |  |  |
| --- | --- | --- |

| SHRUBS AND GROUNDCOVERS: Trimming & Shaping of Shrubs & Groundcovers, Edging, Gap Filling, Soil Cultivation & Application of Fertilizers & Pesticides as Required Carried out. |  |  |
| --- | --- | --- |

| TREES: Thinning, Shaping, Staking & Application of fertilizers have been carried out |  |  |
| --- | --- | --- |

| GENERAL MAITENANCE : Cleaning, Washing of the plants, Manual watering, Removal of Dry leaves, Weeding have been carried out. |  |  |
| --- | --- | --- |

| Agriculture Engineer | Basem Adel |
| --- | --- |
| Date | 31.08.2026 |